Product Backlog

Writers: Defne Saracel, İpek Atak

Story points use a Fibonacci-like scale (1, 2, 3, 5, 8). Priority 1 = highest

| ID | Priority | User Story | Acceptance Criteria | Estimation | Status |
| --- | --- | --- | --- | --- | --- |
| PBI-01 | 1 | As a new user, I want to create an account with a valid email, username and password so that I can access Planeta | - Email must be in valid format (must include @) - Username must be unique - Password must have minimum 4 maximum 8 characters - System confirms successful registration | 5 | In Progress |
| PBI-02 | 2 | As a registered user, I want to log in with my username and password so that I can securely access my account | - User can log in with correct credentials - Login fails with invalid credentials and shows error - Authentication completes within 5 seconds | 5 | In Progress |
| PBI-03 | 3 | As a logged-in user, I want to log out so that I am redirected to the login page and my session ends securely. | - Session is terminated on logout - User is redirected to the login page | 3 | In Progress |
| PBI-04 | 4 | As a user, I want to change my username | - User can access settings page - Username change is saved and reflected immediately - New username must be unique - Confirmation message shown on success | 3 | In Progress |
| PBI-05 | 5 | As a user, I want to answer daily survey questions according to a grading scale so that my environmental habits are evaluated. | - Survey is available once per day - Each question has a clear grading scale - User can submit answers - Submission is blocked if survey is already completed for the day - Score is calculated upon submission | 8 | In Progress |
| PBI-06 | 6 | As a user, I want to receive feedback after completing my daily survey so that I understand my performance for that day | - Feedback message is shown immediately after survey submission - Feedback is encouraging and informative - Feedback is visible on the results screen | 3 | To do |
| PBI-07 | 7 | As a user, I want to view my past survey history with scores and dates so that I can track my progress over time. | - Survey history page lists all completed surveys - Each entry shows date and score - Entries are sorted by date descending - Empty state shown if no surveys completed yet | 5 | In Progress |
| PBI-08 | 8 | As a user, I want to view a weekly summary at the end of each week so that I can see my average score and participation rate. | - Weekly summary is generated at the end of week - Shows average score for the week - Shows number of surveys completed - Accessible from user history screen | 5 | To do |
| PBI-09 | 9 | As a user, I want to view a monthly summary at the end of each month so that I can review my long-term environmental habits | - Monthly summary is generated at the end of month - Shows average score for the month - Accessible from user history screen | 5 | To do |
| PBI-10 | 10 | As a user, I want to earn badges at milestones so that I feel motivated | - Badges are awarded at defined score milestones - User can view all earned badges on user history screen - Badge award triggers a visual cue | 5 | To do |
| PBI-11 | 11 | As a user, I want to see a daily nature-related quote so that I feel inspired to maintain environmentally friendly habits | - A new quote is displayed each day - Quote is visible on the home page - Quotes are nature or sustainability themed | 2 | To do |
| PBI-12 | 12 | As a user, I want to access Planeta from my modern browser without installing anything | - Accessible via modern browsers (Chrome and Edge) - No visual layout breakage across supported browsers - Forms, buttons, and navigation work correctly on all supported browsers | 3 | To do |
| PBI-13 | 13 | As a user, I want page transitions to load in under 5 seconds | - All page transitions complete in < 5 seconds | 3 | To do |
| PBI-14 | 14 | As a user, I want the web application to have a simple user interface so that I can have an easier time using features | - All primary actions are reachable within 3 clicks or less - Buttons, icons, and labels are clearly descriptive - No redundant UI elements are present - Layout is clean and consistent with the established design system | 2 | To do |
| PBI-15 | 15 | As a user, I want the web application to adapt its layout to different window sizes so that I can use Planeta comfortably regardless of my screen size | - UI layout adjusts fluidly for window widths between 1024px and 2560px - No content is cut off or overlaps at any supported window size | 3 | To do |
| PBI-16 | 16 | As a user, I want the initial load size of the web application to not exceed 20 MB | - Total initial load size is under 20 MB | 2 | To do |