Effort Estimations Document

Table of Contents

. Effort Estimation for Each Phase

. Effort Estimation Per Task

. Responsibility Distribution

. Total Project Effort

Writer:

Nehir Adak

EFFORT ESTIMATIONS DOCUMENT

Effort Estimation for Each Phase:

We have selected expert judgment based on previous similar student projects. The project was divided into phases and tasks, and effort was calculated in person-days.

| Phase | Person-Days |
| --- | --- |
| Requirements Gathering | 5 |
| Design | 10 |
| Implementation | 35 |
| Testing | 20 |

Effort Per Task

We decomposed the project into smaller tasks within each phase, and each task was estimated in person-days according to its complexity and time requirements.

| Task | Person-Days |
| --- | --- |
| Requirements/ Project Definition Documentation | 1 |
| Requirements/ Project Plan Documentation | 1 |
| Requirements/Requirements Document | 1 |
| Requirements/Product Backlog Document | 1 |
| Requirements/ Effort Estimation Document | 1 |
| Design/ Decision of System Architecture | 5 |
| Design/ Decision of Database and Framework | 5 |
| Implementation/ Database Setup and Configuration | 5 |
| Implementation/ Authentication System Development | 5 |
| Implementation/Frontend Development | 25 |
| Testing/ Unit Testing | 5 |
| Testing/ Integration Testing | 5 |
| Testing/ System Testing | 5 |
| Testing/ Acceptance Testing | 5 |

Task Per Person

Tasks were distributed among team members to ensure a balanced workload and efficient collaboration.

| Task | Assigned to |
| --- | --- |
| Project Definition Documentation | Tenay, İpek Defne, Nehir |
| Project Plan Documentation | İpek, Tenay, Defne, Nehir |
| Requirements Document | Tenay |
| Product Backlog | İpek, Defne |
| Effort Estimation | Nehir |
| Decision of System Architecture | Nehir |
| Decision of Database and Framework | Defne |
| Database Setup and Configuration | İpek |
| Authentication System Development | Tenay |
| Frontend Development | Defne, Nehir, Tenay, İpek |
| Unit Testing | Tenay |
| Integration Testing | Nehir |
| System Testing | Defne |
| Acceptance Testing | İpek |

Total Project Effort: The total estimated project effort is 70 person-days.