Product Backlog

Writer

- İpek Atak

- Defne Saracel

Product Backlog and Priority Task Estimate

Priority   Product Backlog Item         			        Estimate(1-8)

| 1 | Define environmentally friendly daily actions that will be evaluated | 2 |
| --- | --- | --- |
| 2 | Design daily survey | 2 |
| 3 | Implementing user authentication system | 5 |
| 4 | Implementing user accounts | 4 |
| 5 | Store users’ daily feedback data | 3 |
| 6 | Create Sustainability Score Calculation system based on user feedback | 5 |
| 7 | Design user progress tracking logic (survey history) | 5 |
| 8 | Provide feedback according to daily score | 2 |
| 9 | Design User Interface | 6 |
| 10 | Implement frontend features | 8 |
| 11 | Implement back end features | 8 |
| 12 | Create user profile page | 4 |
| 13 | Determine the awarding system | 3 |
| 14 | Generate weekly report | 5 |
| 15 | Generate monthly report | 5 |
| 16 | Run unit tests on the product continuously | 4 |
| 17 | Run integration tests | 5 |
| 18 | Update documentation | 1 |
| 19 | Fix bugs | 3 |
| 20 | Add daily quotes | 2 |
| 21 | Minimizing the time it takes for users to log in | 2 |
| 22 | Create light/dark mode settings | 2 |
| 23 | Design logout system | 3 |